## Slide 1: API Superstore-Project Timeline
2/19/2017
3/12/2017
Today
Q1 2018
Q2
Q3
Q4
Q1 2019
Q2
Q3
Q4
Milestone 1
Gained knowledge on Bootstrap
Feb 21
2/20/2017
52 wks
2/26/2017
Design Phase
2/27/2017
3/5/2017
Page Preview
3/10/2017
3/12/2017
Final Delivery
Current Status
Milestone 3
Design complete
Milestone 2
Found images
Feb 23
Feb 22
Feb 24
Milestone 7
Final view uploaded
Milestone 4
Build begin
Milestone 6
Timeline updated
Milestone 5
Preview uploaded